Abhie May Observations - Code/Test Proof Register

AsymmFlow PH Trading audit against the numbered client observations

Source document: /Users/rahulsinha/Downloads/Abhie May Observations.docx

Repository: /Users/rahulsinha/Desktop/House_of_Projects/ph_holdings

Audit date: 2026-06-02

Method: Extracted the DOCX text, ran subagent audits, added missing regression coverage/fixes, ran backend/frontend/build gates, and checked the live local SQLite database snapshot.

Bottom line: The current codebase is materially improved and all automated build/test gates run in this pass are green. It is not honest to say every observation is fully solved: 19 are Pass, 11 are Partial, and 1 remains Open/Data because PH migrated POs still lack order links.

# Verification Summary

| Verdict | Count | Meaning | Deployment implication |
| --- | --- | --- | --- |
| PASS | 19 | Implemented and backed by code/test/build evidence. | Acceptable for functional deployment, subject to normal pilot monitoring. |
| PARTIAL | 11 | Capability exists or tests pass, but data/UX/E2E proof is incomplete. | Do not claim fully closed; add visual/E2E/data backfill proof before signoff. |
| OPEN | 1 | A production data issue remains unresolved. | Requires a backfill/migration before commercial signoff. |

# Gates Run

| Gate | Command / Probe | Result |
| --- | --- | --- |
| Focused regression tests | go test focused observation-regression subset (12 named tests; exact test names cited under issue evidence) | PASS: focused subset ok ph_holdings_app 2.389s |
| Full Go test suite | go test ./... | PASS: ok ph_holdings_app 55.227s; all listed Go packages passed/cached |
| Frontend static check | npm run check | PASS: 0 errors; 2 warnings remained (OffersScreen unused CSS selector, WorkHub line-clamp compatibility) |
| Frontend production build | npm run build | PASS: built successfully; only Browserslist/chunk-size warnings |
| Wails production package | wails build | PASS: built build/bin/AsymmFlowPHTrading.app/Contents/MacOS/AsymmFlow in 20.729s |
| Live local database snapshot | sqlite3 /Users/rahulsinha/.local/share/AsymmFlow-PH-Trading/ph_holdings.db ... | PASS integrity_check=ok; important residual data gaps listed below |

Note: npm/wails builds reported non-fatal warnings only. No command in this report failed after the fixes described below.

Live DB warning: The local PH Trading database passes integrity_check, but still contains 40 active opportunities without customer linkage and 45/45 purchase orders without order_id links. These two data facts drive the Partial/Open verdicts.

# Live Local SQLite Snapshot

| Probe | Value from live SQLite snapshot |
| --- | --- |
| customers_active | 385 |
| opportunities_total | 644 |
| opportunities_active_missing_customer_link | 40 |
| rfq_total | 38 |
| offers_total | 170 |
| orders_total | 201 |
| purchase_orders_total | 45 |
| purchase_orders_blank_order_id | 45 |
| purchase_order_items_blank_order_item_id | 45 |
| inventory_items | 0 |
| stock_movements | 0 |
| expense_entries | 0 |
| offer_notes | 0 |
| rfq_comments | 0 |
| opportunity_comments | 0 |
| bank_statements | 2 |
| bank_statement_lines | 12 |
| notifications_unread | 0 |

# Issue-by-Issue Proof

## 1. Zoom needs fixing

| PARTIAL | Proof: Global text-scale plumbing exists and persisted presets are wired to the app header/settings. Static gates and production build pass after the current fixes. |
| --- | --- |

Concrete evidence: frontend/src/lib/stores/textScale.ts:5-96; frontend/src/lib/components/ui/EnterpriseHeader.svelte:3-40; frontend/src/lib/screens/SettingsScreen.svelte:6,135-138,745-765; npm run check PASS; wails build PASS.

Remaining action / limitation: No Playwright/visual zoom regression was present or added in this run, so I cannot claim all zoom layouts are visually correct at A/A+/A++.

## 2. People workflow is too large; org/reporting box unclear

| PARTIAL | Proof: People/work contribution logic is implemented and tested, including employee contribution summaries, active employee counts, and project/admin workflows. |
| --- | --- |

Concrete evidence: collaboration_service.go:1095; collaboration_sync_test.go:266; user_feedback_hardening_service_test.go:157; go test ./... PASS.

Remaining action / limitation: The observation also asks for subjective layout tightening and clearer org-reporting semantics; no visual acceptance test proves that UX is now tight enough.

## 3A. Expenses cannot be logged

| PASS | Proof: Expense entry creation works through backend and frontend wiring; regression coverage creates an expense with category, vendor, payment method, and inventory-linked fields. |
| --- | --- |

Concrete evidence: frontend/src/lib/screens/ExpensesScreen.svelte:255-294; user_feedback_hardening_service_test.go:185-217; focused Go regression PASS.

Remaining action / limitation: Live PH DB currently has expense_entries=0, so production data volume still needs seeding/import if PH has expense history.

## 3B. Expense page spacing, one-time category/vendor creation, payment method, inventory toggle

| PARTIAL | Proof: Payment methods and inventory-linked fields exist; category/vendor create/delete managers exist; expense form saves inventory_linked and inventory_reference. |
| --- | --- |

Concrete evidence: ExpensesScreen.svelte:83-84,144,191-249,255-294,573-718; user_feedback_hardening_service_test.go:185-217.

Remaining action / limitation: The requested UX tightening/relocation of one-time category/vendor controls is only partly done; no visual layout test proves the page is compact enough.

## 4. Inventory management clarity and pending inventory visibility

| PARTIAL | Proof: A pending-fulfillment report exists and is regression-tested from demo orders/items; inventory APIs and screen plumbing exist. |
| --- | --- |

Concrete evidence: user_feedback_hardening_service.go:944; user_feedback_hardening_service_test.go:338; focused Go regression PASS.

Remaining action / limitation: Live DB snapshot shows inventory_items=0 and stock_movements=0. The workflow is present, but PH production inventory data is not populated enough to prove operational inventory visibility.

## 5. Customer cleanup, blank opportunities, wrong/inaccurate customer assignment

| PARTIAL | Proof: A data-quality review queue exists and tests flag blank or suspicious customer/opportunity records. The full test suite passes. |
| --- | --- |

Concrete evidence: user_feedback_hardening_service.go:693; user_feedback_hardening_service_test.go:227-324; sqlite live DB integrity_check=ok.

Remaining action / limitation: Live DB still has opportunities_active_missing_customer_link=40. This is not fully solved until a cleanup/backfill pass assigns or confirms those records.

## 6. Offer notes saved as system; creator and timestamp needed

| PASS | Proof: Offer notes now capture current user identity and timestamps; unified offer thread exposes created_by and created_at; UI renders author/time. |
| --- | --- |

Concrete evidence: app.go:9105-9133; user_feedback_hardening_service.go:19-26,334-467; frontend/src/lib/screens/OffersScreen.svelte:1171-1187,1204,2031-2032.

Remaining action / limitation: Live DB has offer_notes=0, so the feature is code/test-proven but not backed by existing note data yet.

## 7. Offer sorting/search by offer/folder/opportunity key

| PASS | Proof: Offers screen uses company-scoped filtered offers, search/filter plumbing, and the duplicate reactive TypeScript declaration was fixed so the frontend check is clean. |
| --- | --- |

Concrete evidence: frontend/src/lib/screens/OffersScreen.svelte:450-484,539-547,1367-1368; npm run check PASS 0 errors.

Remaining action / limitation: No separate browser E2E sort-click proof exists; this is source/static/build proof.

## 8. Opportunity edit/freeze/change log needed

| PASS | Proof: Opportunity popup has edit mode, saves commercial fields, and displays a change-log panel. Backend rejects unsupported edit fields and audits supported changes. |
| --- | --- |

Concrete evidence: frontend/src/lib/screens/OpportunitiesScreen.svelte:52,427-545,894-1022; user_feedback_hardening_service.go:87; user_feedback_hardening_service_test.go:44-95; workflow_regression_test.go:591-618.

Remaining action / limitation: No open blocker found in code/tests. The term “frozen” is implemented as view mode until Edit is pressed, not immutable locking.

## 9. RFQ as primary key; tender folders; RFQ received sorting

| PARTIAL | Proof: User-entered RFQ/folder references are preserved and tested; OneDrive folder metadata parsing/repair exists; tender processing has tests. |
| --- | --- |

Concrete evidence: app.go:4509-4510,4766-4776,8503-8506; workflow_regression_test.go:58-73; e2e_test.go tender cases; geometry_bridge_test.go tender cases.

Remaining action / limitation: The specific TENDER folder import set was not re-run in this proof pass, and RFQ-received tab behavior still needs a browser workflow test.

## 10. App still says PH Holdings; change to PH Trading WLL

| PASS | Proof: Current app title/config/license screen use PH Trading/PH Trading WLL naming. |
| --- | --- |

Concrete evidence: main.go:25; wails.json:3,7,9; frontend/index.html:8,10,17; frontend/src/lib/screens/LicenseActivationScreen.svelte:129; wails build PASS.

Remaining action / limitation: Historical comments/tests may still mention PH Holdings, but user-facing app chrome is PH Trading WLL.

## 11. Projects admin edit/delete/shelve and POC contact linking

| PASS | Proof: Project/admin action coverage exists and contact management supports add/edit/delete, decision-maker flags, reporting chain fields, and scroll arrows. |
| --- | --- |

Concrete evidence: user_feedback_hardening_service_test.go:157; SupplierDetailView.svelte:162-223,337-365,762-783; app.go:11030-11106.

Remaining action / limitation: Costing-sheet typeahead auto-create for missing contacts was not separately proven in this run.

## 12. RFQ comments must appear on offer; collate all opportunity comments

| PASS | Proof: Unified offer thread collects offer notes, opportunity comments, and RFQ comments and deduplicates entries; regression test verifies thread collation does not bleed similar workflow keys. |
| --- | --- |

Concrete evidence: user_feedback_hardening_service.go:334-538; user_feedback_hardening_service_test.go:126-145; frontend/src/lib/screens/OffersScreen.svelte:1171-1187.

Remaining action / limitation: Live comment tables are currently empty, so production comment history needs seeding/import if PH has comments outside the app.

## 13. Documentation for purchase and sales workflows

| PASS | Proof: User-guide documentation exists for PH Trading workflows and was included in the repo audit evidence. |
| --- | --- |

Concrete evidence: docs/user-guides/PH_TRADING_WORKFLOW_REPORT_GUIDE.md; docs/user-guides/ASYMMFLOW_USER_MANUAL_INDEX.md; full source/test gates PASS.

Remaining action / limitation: No in-app guided walkthrough was verified; this point is satisfied as documentation, not as embedded onboarding UI.

## 14. Audit Trail and VAT report clarity

| PARTIAL | Proof: Audit/reporting functions and VAT reconciliation/export services exist and compile/test through finance report gates. |
| --- | --- |

Concrete evidence: reports.go:1129-1518; commercial_hotfix_test.go:70-86; finance_reporting_service.go VAT/reporting coverage; npm/wails build PASS.

Remaining action / limitation: The observation asks for clarity. I found functional coverage, but not a dedicated UX clarity test or all-report visual proof.

## 15. Extract reports for PL, ledgers, tax, audit, freight, MBR; generate PDFs

| PARTIAL | Proof: Generic ExportReport supports CSV/PDF plus commercial extracts; tests verify finance CSV, commercial CSV/PDF, permissions, traversal rejection, and CSV formula sanitization. |
| --- | --- |

Concrete evidence: reports.go:1129-1518; commercial_hotfix_test.go:11-124; go test ./... PASS.

Remaining action / limitation: Not every named external-use report (freight, MBR, annual committee packet) has a separately proven template/catalog entry.

## 16. Document purchase->inventory->accounting, sales->delivery->accounting, expenses->accounting, bank feed

| PARTIAL | Proof: Workflow docs exist; expenses autopost/payment paths and bank reconciliation tests pass; purchase/sales core services compile under full suite. |
| --- | --- |

Concrete evidence: docs/user-guides/PH_TRADING_WORKFLOW_REPORT_GUIDE.md; user_feedback_hardening_service_test.go:185-217; app_test.go:1506-1554; commercial_hotfix_test.go finance gates.

Remaining action / limitation: The report does not prove every accounting autopost path for PO/GRN/invoice/delivery end-to-end with PH live data.

## 17. Open opportunities tabular extract via intelligence/export

| PARTIAL | Proof: Opportunity/RFQ/offer/order extract types exist; ExportReport handles opportunity_extract and related commercial extracts; Butler/seed intelligence tests are part of full suite. |
| --- | --- |

Concrete evidence: reports.go:1178-1217; frontend extract buttons; commercial_hotfix_test.go:11-124; go test ./... PASS.

Remaining action / limitation: The “excel” export is currently Excel-compatible CSV by design, not native XLSX; intelligence-triggered extract was not separately browser-tested.

## 18. Supplier Settlements has redundant Open Bank Recon button

| PASS | Proof: Finance hub exposes Supplier Settlements and Bank Recon as distinct tabs; SupplierPayments screen does not expose the redundant Open Bank Recon button found in the screenshot. |
| --- | --- |

Concrete evidence: frontend/src/lib/screens/FinanceHub.svelte:47,54; frontend/src/lib/screens/SupplierPaymentsScreen.svelte:404; npm run check/build PASS.

Remaining action / limitation: None found from static/source proof.

## 19. Extract buttons on RFQ, Offer, Customer Orders

| PASS | Proof: All three screens call ExportReport with the requested extract types. |
| --- | --- |

Concrete evidence: RFQScreen.svelte:332-334; OffersScreen.svelte:539-547,1367-1368; OrdersScreen.svelte:472-474; reports.go:1178-1217; commercial_hotfix_test.go:11-124.

Remaining action / limitation: Button click E2E was not run, but backend export tests and frontend wiring are present.

## 20. Link opportunity button when costing is not linked

| PASS | Proof: Blank costing flow has linkBlankCostingToOpportunity and persists the selected opportunity/customer context. |
| --- | --- |

Concrete evidence: frontend/src/lib/screens/CostingSheetScreen.svelte:1157-1188; workflow_regression_test.go:73-132; go test ./... PASS.

Remaining action / limitation: None found from source/test proof.

## 21. Bank statement upload rejects wrong bank / wrong account

| PASS | Proof: Bank statement account mismatch and explicit bank selection routing are regression-tested; live DB has 2 bank statements and 12 lines with integrity_check=ok. |
| --- | --- |

Concrete evidence: commercial_hotfix_test.go:124; app_test.go:1506-1554; focused Go regression PASS; sqlite live DB bank_statements=2, bank_statement_lines=12.

Remaining action / limitation: No Supabase bank-statement sync verification was run in this pass.

## 22. Relationships contact manage/edit/delete/hierarchy/scroll

| PASS | Proof: Customer/supplier contact APIs and UI support edit/delete, decision maker flags, reports-to fields, and left/right scroll buttons. |
| --- | --- |

Concrete evidence: SupplierDetailView.svelte:162-223,337-365,762-783; app.go:1544-1545,11030-11106; go test ./... PASS.

Remaining action / limitation: Customer-specific browser E2E was not run; static/source coverage is present.

## 23. Notifications marked read disappear after 30 days

| PASS | Proof: Regression test verifies read notifications older than 30 days are hidden. Live DB snapshot shows notifications_unread=0. |
| --- | --- |

Concrete evidence: collaboration_sync_test.go:227; focused Go regression PASS; sqlite live DB notifications_unread=0.

Remaining action / limitation: None found.

## 24. Relationship revenue time window and AR aging accuracy

| PARTIAL | Proof: Finance/cashflow logic excludes non-collectible states in tested paths, and relationship/customer data screens compile. |
| --- | --- |

Concrete evidence: finance_reporting_service.go cashflow/status handling; app.go customer/order/invoice dashboard queries; go test ./... PASS.

Remaining action / limitation: The exact Relationship-screen revenue time-window display and Engie AR aging scenario were not reproduced with live PH data in this pass.

## 25. Costing/opportunity creator should be current logged-in user

| PASS | Proof: Costing-to-offer saves use current user/prepared-by logic; RFQ/opportunity creation preserves creator/reference metadata; regression tests cover creator/prepared-by behavior. |
| --- | --- |

Concrete evidence: workflow_regression_test.go:2112-2134; app.go:4509-4510,7682-7877; focused/full Go tests PASS.

Remaining action / limitation: None found.

## 26. YTD progress by person: assigned/won/lost/revenue

| PASS | Proof: Employee contribution summaries are implemented and tested for commercial YTD metrics. |
| --- | --- |

Concrete evidence: collaboration_service.go:1095; collaboration_sync_test.go:266-289; focused Go regression PASS.

Remaining action / limitation: None found from backend/test proof; visual grid compactness remains a UX refinement, not a functional blocker.

## 27. RFQ creation spacebar opens popup

| PASS | Proof: Fixed this run: opportunity cards now open on Enter only, not Space. This prevents Space in inputs/selection flows from triggering the card popup path. |
| --- | --- |

Concrete evidence: frontend/src/lib/screens/OpportunitiesScreen.svelte:590-593; npm run check PASS; npm run build PASS; wails build PASS.

Remaining action / limitation: No browser keyboard E2E was added, but the event handler is now explicit.

## 28. Unable to mark PO to supplier as Sent

| PASS | Proof: PO status aliases from frontend are accepted and canonicalized; lifecycle permission checks are tested. |
| --- | --- |

Concrete evidence: purchase_order_service.go:799-800; workflow_regression_test.go:749-768,808-835; focused Go regression PASS.

Remaining action / limitation: None found from backend/test proof.

## 29. PO order link missing / migrated order not available

| OPEN | Proof: New workflow supports CreatePOsFromOrder and UI now calls it instead of the stale CreatePOFromOrder signature; regression coverage creates POs from order items. |
| --- | --- |

Concrete evidence: frontend/src/lib/screens/OrdersScreen.svelte:788,857; workflow_regression_test.go:988; go test ./... PASS.

Remaining action / limitation: Live DB still has purchase_orders_blank_order_id=45/45 and purchase_order_items_blank_order_item_id=45/45. A data backfill/migration is still required before this can be marked solved for PH production history.

## 30. RFQ edit option; duplicate costing PDF filename

| PASS | Proof: Fixed this run: RFQ edit modal now saves editable RFQ fields through UpdateRFQ; costing PDF/Excel filename stem avoids repeated reference tokens and unique output path prevents overwrites. |
| --- | --- |

Concrete evidence: RFQScreen.svelte:365-506,816; app.go:18964-19029,19649-19658; workflow_regression_test.go:653-705; focused Go regression PASS; npm check/build PASS; wails build PASS.

Remaining action / limitation: No blocker found from current code/tests.

# Fixes Added During This Pass

- RFQ edit modal now edits customer, reference/folder, project/scope, estimated value, stage, and notes through UpdateRFQ.

- Added Go regression tests for RFQ edit, costing export filename de-duplication, and non-overwriting output paths.

- Costing PDF/Excel export file names now avoid repeated reference tokens and choose a unique attachment path.

- Opportunity card keyboard handler opens on Enter only, fixing the Space key popup path.

- Frontend TypeScript/Svelte check errors were fixed: stale navigation variable, duplicate reactive declaration, typed finance company/tab handling, order-to-PO call, duplicate QuickCapture label key, Payroll bank account typing, and OpportunityDetail line item fields.

# Commercial Signoff Caveats

Do not overclaim: The code/test gates are green, but migrated PO/order linkage and opportunity/customer cleanup still need data backfill proof. Also, several UI-tightening items require visual browser/E2E acceptance before they should be called finished.

- Supabase was not re-verified in this specific observation pass; this document proves local repo behavior and the live local SQLite snapshot.

- OCR and PH costing-sheet layout were requested in earlier messages but are not numbered observations in this DOCX proof register.

- Existing untracked historical report/build folders in the workspace were ignored; tracked DB changes from test execution were restored so no binary DB mutation is part of the source changes.